<ABC Project Name / ABC Sub-project Name>
Project Definition

Revision Status: <Draft>

Document Control Information

Document Author: <WWPMM Team>
Document Owner: [owner name]

Project / Sub-Project: [ABC Project Name / ABC Sub-project Name]
Project / Sub-Project Manager: [project manager name]
Project Phase: [project phase]
Project Organizational Unit: [project organization unit]

Document Approver(s): (All Approvers are required. Records of each approver must be maintained.)

Approver Name	Role
[Name]	[Role]

Document Reviewers: (Records of each required reviewer must be maintained.)

Reviewer Name	Role
[Name]	[Role]

NOTE: All Reviewers in the list are considered required unless explicitly listed as Optional.

Summary of Changes:

The Document Author is authorized to make the following types of changes to the document without requiring that the document be re-approved:

- Editorial, formatting, and spelling
- Clarification

To request a change to this document, contact the Document Author or Owner.
Changes to this document are summarized in the following table in reverse chronological order (latest version first).

Revision	Date	Created by	Short Description of Changes
[1.0]	[mm/dd/yyyy]	[Name]	[Initial Version of approved document]

Document Source:

The latest version of this controlled document is stored in [this location].

Table of Contents

# Introduction
## Purpose

This document provides a summary of the important characteristics of the project as understood at the end of scope defining activities.
Its purpose is to:
Confirm the understanding of the project’s objectives by the delivery organization.
Provide sufficient information about the solution and approach that the sponsor and delivery organization can agree to proceed to the project planning activities.
Provide a framework upon which more detailed plans can be built.
Document the delivery organization’s plans for completing both scope defining and project planning activities.

## Scope
 [A brief description of the scope of this Project Definition]
## Intended Audience
[Provide a brief description of the audience for whom you are writing Project Definition. This helps readers of your document identify whether it is a document intended for their use, and helps prevent the document from being used inappropriately.
Note: Document style and content often alters in relation to the intended audience.]
## Overview
[This subsection describes what the rest of the Project Definition contains and explains how the document is organized.]
The structure of the Project Definition includes the following components:
Project objectives
Project background
Target solution and overall approach
Project scope
Planning framework
Organization
Financial
Appendix A, B, and C

# Project objectives
[Include information about what the project must achieve.]

# Project background
[In the following sub-sections, restate and expand the project’s objectives from the delivery organization’s point of view.]
## Business needs and environment
[Describe the overall business context of the project. Summarize any relevant factors, such as changes in legislation, market trends or company strategies that provide the backdrop to the problem. Describe the boundaries, for example the parts of the organization that are concerned, market segments and other projects, within which the solution must be delivered. Describe the specific business problem that is to be solved.]
## Project general scope and plan constraints
[Identify the specific needs to be addressed and provide key dates and states. List any major constraints, for example timescales, resources and costs or use of existing systems, within which the project should be defined and planned.]
## Solution background
[Complete this sub-section if the project contributes to (rather than delivers the complete) target solution to the business problem. Provide a history of previous projects and solutions as an aid to understanding the solution constraints. Position the project with the other projects (past, present and future) that together will deliver the target solution.]
## Key requirements
[List the high level requirements that the project must meet, including the major quality objectives. For products and services to deliver consider such factors as organizational set up and target for deployment and distribution.]

# Target solution and overall approach
In the following sub-sections, provide an overview of the target solution and the approach that will be used to develop and implement it.
## General presentation of the target solution
Describe, at a high level, the way in which the project will go about delivering the solution. Summarize what will be delivered and refer to any technical work products that specify the solution in more detail.
## Major components and level of uncertainty
Provide a high-level breakdown of the major components of the solution. Include information about the level of uncertainty and complexity of the solution. Also provide information about the costs and duration.
## Technical environment and key options
Document the requirements for a technical environment and any related key options.
## Overall approach
Describe the overall approach to solving the business problem and how this project will contribute to the target solution. Show all the steps it will take to achieve the solution.
Describe the overall estimating approach and plan in a separate estimating management plan.

# Project scope
For the current project, show how it includes all or some of the steps required to achieve the solution.
## Position within the overall approach
Position the project within the overall approach (other projects or programs) that together will deliver the target solution.
## Scope
Identify the boundaries of the project. Indicate what is in scope for the project and what is clearly not in scope. Position the scope of the project within the context of any overall project or program.
## Major deliverables
Outline the major products or services that will be delivered and clearly identify the related scope of these. Include proposed acceptance criteria where applicable.
## Customer satisfaction (Conditions of satisfaction)
Document any informal understanding of customer satisfaction issues that should be known by the project team and agreed to by the sponsor.
## Key points
Identify any key points that must be addressed carefully in the agreement not documented anywhere else in the project definition.
# Planning framework
In the following sub-sections include the draft, high-level project plans that will provide the framework for the more detailed planning to come. This may include all the sub-projects within the project.
## High-level project schedule
Provide a high-level project schedule for any projects or services and any sub-projects. The project schedule should show major work units on a time scale, and include the work products associated with the work units.
## Brief description of each work unit
Break down the project into its major work units, including any, such as acceptance, that are the responsibility of the sponsor. Provide brief comments about the justification for grouping the work units. List the work products that each work unit will produce.
Work unit	Work product	Comments

## Brief description of each sub-project
For each sub-project, provide a brief description. For further details on each sub-project see Appendix C, which includes initial project definitions for each sub-project (within a project).
Sub-project	Brief description

## Key assumptions and rough estimates
List the key assumptions which, if invalid, would make it necessary to revise the plan. Provide a summary of the estimates completed from performing estimating activities.
## Key dates and dependencies
List any key dates such as target dates for milestones. List any key dependencies such as the on-time delivery of new hardware or the availability of key resources.
## Overall risks and risk response
List any risk factors associated with the project. The risks may be in the target solution or the overall approach to achieve it. Identify planned responses for these risks.

# Organization
In the following sub-sections include information about the organization of the project and the related sponsor organization, delivery organization, and performing organization.
## Project management
Provide information about the overall project management team.
## Sponsor organization
Provide information about the sponsor organization. This would include information about key contacts within the sponsor organization and relevant information about the reporting structure of the sponsor organization.
## Delivery organization
Provide information about the delivery organization. This might include information about key contacts within the delivery organization such as the owner of the agreement, financial or quality management personnel, procurement, or legal staff.
## Performing organizations
Provide information about the performing organizations. This would include information about contractors, if appropriate.
## Initial organization breakdown structure (OBS)
For each proposed project organizational unit, provide an initial organization breakdown structure that shows the projects or sub-projects for which they are responsible, relationships with other project organizational units, and relationships with sponsor, delivery and performing organizations.
## Necessary skills (High-level human resource plan)
Document any necessary skills that are required of project team members.
## Initial project decision structure
Provide an initial description of the project decision structure.

# Financial (if applicable)
Include an estimate of the costs of implementing the project broken down into major categories such as human resources (salaries, overheads, travel) hardware, software, subcontractors, etc.
Expense Category	Estimated cost

Total

# Appendix
## Appendix A – Scope defining activities plan
Note that this appendix can be removed when scope defining activities are complete.
Objectives
Describe what will be accomplished by the end of scope defining activities.
Organization
Name the people who will complete the scope defining activities together with their roles and responsibilities.
Name	Role	Responsibility and authority

Work products
List the work products that will be developed during scope defining activities.
Milestones
List the key milestones and their target dates.
Milestone	Target Date

Schedule
Attach a schedule of the scope defining activities prepared using the chosen project management software.
Management system
Describe how scope defining activities will be managed.
Assumptions, dependencies and risks
Describe any assumptions, dependencies and risks that might influence the completion of scope defining activities.
Costs (if applicable)
Provide a cost breakdown for the scope defining activities.
Expense Category	Estimated cost

Total

## Appendix B – Project planning activities plan
Note that this appendix can be removed when project planning is complete.
Objectives
Describe what will be accomplished by the end of project planning.
Organization
Name the people who will complete the project planning activities together with their roles and responsibilities.
Name	Role

Work products
List the work products that will be developed during project planning activities.
Milestones
List the key milestones and their target dates.
Milestone	Target Date

Schedule
Attach a schedule of the planning activities prepared using the chosen project management software.
Management system
Describe how project planning activities will be managed.
Assumptions, dependencies and risks
Describe any assumptions, dependencies and risks that might influence the completion of project planning activities.
Costs (if applicable)
Provide a cost breakdown for the project planning activities.
Expense Category	Estimated cost

Total

## Appendix C - Initial project definitions
Provide initial project definitions for each related project or sub-project. Each initial project definition should contain the following elements:
Project name
Project description
Objectives
Key milestones
Major work units and associated work products
Start and finish dates

End of document–Project Definition

Template Reference – Delete after updating Template

Instructions for using this template to create “managed and controlled” documents or document templates:

Key to symbols used in this template:
[] indicates text to be replaced by the user of this template
<> indicates text that is updated as fields in the document properties, for example, <Project Name> above

Instructions for using this template to create your own document or document template:
Replace the default field values, including the < >,
Open the document properties by selecting File > Properties
On the Summary tab, update the following fields:
- Document Type/Title
- Author
On the Custom tab, update the following fields: (click Modify after updating the Value field for each item)
- Project Name
- Confidentiality (use appropriate confidentiality level if the document is confidential) – If none, delete text
- Copyright (update with the appropriate copyright statement(s))
- Issue Date
- Status (such as Draft or Approved)
Click Modify after updating the Value field for each item
Click OK to apply the property field updates
Select Edit > Select All, then press F9, select update entire table and click OK
Update the field properties in the header by selecting View > Header and Footer. Scroll down to page 2 or later. Press Ctrl+A to select the entire header and then press F9.
Replace blue (style=InfoBlue) text in square brackets, such as [project manager]. While working on a document, you may choose to leave some of this blue guidance. Note that a paragraph entered following this style will automatically be set to normal (style=Body Text). Remove it when the document is complete.
Replace the IBM logo with your company’s logo, as appropriate.

WHEN CREATING A TEMPLATE FROM THIS TEMPLATE, to provide instructions for the template users: Add, Delete or Update this instruction text as appropriate.

WHEN UPDATING A TEMPLATE CREATED FROM THIS TEMPLATE, maintain the ‘template version’ in the footer, by selecting View > Headers and Footers. This applies to updating the template version only; the document version is documented elsewhere (Summary of Changes).

TO REMOVE THESE INSTRUCTIONS: Click into THIS text box, click on the text box border, then press DELETE.

USAGE: To use this template, save with a file extension of .dot (in Filename and ‘Save as Type) and save the template file to the: C:\Documents and Settings\Application Data\Microsoft\Templates directory.

Template User’s Responsibility: Before using this template, verify it is the latest version.